DocStruct

VLM Integration Implementation Plan

GPT-4o-mini via OpenRouter  ·  Option A

Prepared for Claude Opus 4.6  ·  March 2026

# Executive Summary

DocStruct currently parses document structure using two paths: a fast path (PDF bookmarks/outlines) and a slow path (font-heuristic heading detection). Both fail on critical document types — PDFs without outlines produce garbled text with no structural hierarchy, and image files have no text layer at all.

This plan integrates a Vision Language Model (VLM) as a third path that activates automatically when the fast path cannot produce reliable structure. The VLM renders each page as an image, calls GPT-4o-mini via OpenRouter, and reconstructs a clean DocumentTree from the markdown responses.

Target model: openai/gpt-4o-mini via OpenRouter API

Activation: Automatic — triggers when PDF has no outline (< 2 bookmark entries) or file is an image

Scope: Backend only (new VlmParser + pipeline routing). Frontend unchanged except TypeScript type cleanup.

Non-PDF formats: DOCX, HTML, Markdown, EPUB, PPTX keep existing parsers — these formats already have clean structure.

## Key Problems Being Solved

| Problem | Root Cause / Fix |
| --- | --- |
| Garbled text in PDFs without outlines | PDF text layer has no structural markers. Fix: VLM reads the page visually. |
| Word spacing errors (Berisk-based...) | PDF text extraction fails on certain fonts. Fix: VLM transcribes from image pixels. |
| ToC content dumped into section bodies | Fast path puts all page text into a node's text field. Fix: VLM skips ToC pages. |
| Cover page text in wrong sections | Page range boundaries are too coarse. Fix: VLM identifies heading boundaries precisely. |
| Image files return empty results | No text layer exists. Fix: VLM path added for PNG/JPEG/TIFF input. |
| HTML comment clutter in markdown | Metadata comments always embedded. Fix: include_metadata flag, off by default. |

# Architecture Overview

## Routing Logic

The routing decision happens inside DocStructPipeline.process() before any parsing begins. No existing parsers are modified.

| Input | Route |
| --- | --- |
| PDF with outline (≥ 2 TOC entries) | Fast path — existing PdfParser (unchanged) |
| PDF without outline | VLM path — new VlmParser (if OPENROUTER_API_KEY set) |
| PDF without outline + no API key | Slow path — existing font-heuristic PdfParser (fallback) |
| PNG / JPEG / TIFF image file | VLM path — new VlmParser, single page |
| DOCX / DOC | Existing DocxParser (unchanged) |
| HTML / HTM | Existing HtmlParser (unchanged) |
| Markdown / .md | Existing MarkdownParser (unchanged) |
| EPUB | Existing EpubParser (unchanged) |
| PPTX / PPT | Existing PptxParser (unchanged) |

## VLM Processing Flow

For each page in a PDF (or the single image):

- PyMuPDF renders the page to PNG at 150 DPI (configurable via DOCSTRUCT_VLM_DPI)

- PNG is base64-encoded and sent to OpenRouter API with a structured system prompt

- API returns markdown text for that page

- Progress callback fires — frontend progress bar updates in real time

- After all pages: markdown strings are parsed into DocumentTree hierarchy

## New File Created

- backend/docstruct/parsers/vlm_parser.py — VlmParser class + page renderer + API caller + markdown-to-tree parser

## Files Modified

- backend/docstruct/core/schema.py — ImageRef cleanup, TableBlock cleanup, ExtractionPath.VLM added

- backend/docstruct/pipeline.py — routing logic, image format map, progress_callback wiring

- backend/main.py — progress callback creation, extraction_path in status response

- backend/docstruct/serializers/markdown_serializer.py — include_metadata flag, table.image_path

- frontend/src/types/docstruct.ts — TypeScript types updated to match cleaned schema

- frontend/src/components/OutputViewer/NodeCard.tsx — tbl.path → tbl.image_path

# Output Format Changes

## JSON Schema — Images

Current: includes internal pipeline fields (y0, y1, bbox, width_px, height_px) that are meaningless to consumers.

New: clean public schema, pipeline fields moved to internal-only (not serialized).

| Before (current) | After (new) |
| --- | --- |
| "label": "" "caption": "Figure 1..." "path": "assets/images/p5_img_1.png" "page": 5 "y0": 182.50 "y1": 403.71 "bbox": [0, 182.5, 612, 403.7] "image_type": "raster" "width_px": 1660 "height_px": 600 | "image_id": "p5_img_1" "label": "" "caption": "Figure 1..." "path": "assets/images/p5_img_1.png" "page": 5 "image_type": "raster" (y0, y1, bbox, width_px, height_px removed from public JSON) |

## JSON Schema — Tables

Current: exposes extraction_method and is_valid_table (pipeline internals). path renamed to image_path for clarity.

| Field | Change |
| --- | --- |
| table_id | Unchanged — e.g. p12_t1 |
| caption | Unchanged |
| page | Unchanged |
| headers | Unchanged — first row as string array |
| rows | Unchanged — 2D string array |
| markdown | Unchanged — GFM table string |
| path | RENAMED to image_path |
| extraction_method | REMOVED from public JSON (internal only) |
| is_valid_table | REMOVED from public JSON (internal only) |

## Markdown — Before vs After

The HTML comment metadata lines are removed from default output:

| Before | After (VLM path) |
| --- | --- |
| ## 2 · Part 1: Foundational Information <!-- id:0002 pages:1-8 confidence:1.00 type:root --> NIST AI 100-1 Artificial Intelligence Risk Management Framework (AI RMF 1.0) NIST AI 100-1 [repeated] Table of Contents Executive Summary 1 Part 1: Foundational... [ToC continues for 50 lines] | ## 2 · Part 1: Foundational Information This publication is available free of charge from: https://doi.org/10.6028/NIST.AI.100-1 ## 2.1 · Framing Risk AI risks can be complex... [Clean section content only] [ToC page produces no output] |

# Implementation Phases

Implement in this exact order — each phase has no dependency on later phases.

| Phase 1: Schema Cleanup | ~1 hour |
| --- | --- |

File: backend/docstruct/core/schema.py

### ImageRef dataclass changes

- Add image_id: str = '' field

- Move y0, y1, bbox, width_px, height_px to internal-only by adding repr=False, compare=False — keep for pipeline logic, do not serialize

- Update DocNode.to_dict() images section to output: image_id, label, caption, path, page, image_type only

### TableBlock dataclass changes

- Rename path field to image_path throughout

- Move extraction_method and is_valid_table to internal-only fields

- Update to_dict() to output: table_id, caption, page, headers, rows, markdown, image_path only

### ExtractionPath enum — add VLM

VLM = "vlm"   # Add after MIXED

Validation: After this phase, run the existing pipeline on a test PDF. JSON output should look identical except image fields y0/y1/bbox/width_px/height_px are gone, table path is renamed image_path, and extraction_method/is_valid_table are gone.

| Phase 2: Frontend TypeScript Types | ~30 minutes |
| --- | --- |

File: frontend/src/types/docstruct.ts

- Update ImageRef interface: add image_id, remove bbox tuple type, remove y0/y1/width_px/height_px

- Update TableBlock interface: rename path to image_path, remove extraction_method and is_valid_table

- Add 'vlm' to ExtractionPath type: export type ExtractionPath = 'fast' | 'slow' | 'mixed' | 'vlm'

File: frontend/src/components/OutputViewer/NodeCard.tsx

- Find any reference to tbl.path and change to tbl.image_path

| Phase 3: Markdown Serializer Improvements | ~1 hour |
| --- | --- |

File: backend/docstruct/serializers/markdown_serializer.py

### Add include_metadata parameter

- Change _node_to_md signature to: def _node_to_md(node: DocNode, *, include_metadata: bool = False)

- Wrap the HTML comment line in: if include_metadata:

- Change to_markdown signature to: def to_markdown(tree: DocumentTree, *, include_metadata: bool = False)

- Pass include_metadata through the recursive call

### Fix table image_path reference

- Find tbl.path in the serializer and update to tbl.image_path

Note: The main.py call to to_markdown(tree) requires no change — include_metadata defaults to False, so HTML comments disappear from output automatically.

| Phase 4: Create VlmParser | ~3-4 hours |
| --- | --- |

Create new file: backend/docstruct/parsers/vlm_parser.py

This file has five distinct sections. Implement them in order:

### 4A — Configuration constants (top of file)

- OPENROUTER_API_URL = 'https://openrouter.ai/api/v1/chat/completions'

- VLM_MODEL = os.environ.get('DOCSTRUCT_VLM_MODEL', 'openai/gpt-4o-mini')

- VLM_API_KEY = os.environ.get('OPENROUTER_API_KEY', '')

- VLM_PAGE_DPI = int(os.environ.get('DOCSTRUCT_VLM_DPI', '150'))

- VLM_MAX_RETRIES = 3

- VLM_RETRY_DELAY = 2.0

- VLM_REQUEST_TIMEOUT = 60

### 4B — System prompt

The system prompt is critical for output quality. Use this exact text:

You are a precise document structure extraction engine.

Given an image of a document page, extract ALL content

and return ONLY valid markdown.

Rules:

1. Use ATX headings (#, ##, etc.) matching visual hierarchy.

Larger/bolder text = higher level heading.

2. Extract body text exactly as written.

3. For tables: output as GitHub Flavored Markdown tables.

4. For math formulas: use LaTeX ($formula$ or $$formula$$).

5. For lists: preserve as markdown bullet or numbered lists.

6. IGNORE: page numbers, running headers/footers, watermarks.

7. IGNORE table of contents pages — output nothing for ToC.

8. If blank or page number only: output [BLANK PAGE]

9. Output ONLY markdown. No explanations or commentary.

### 4C — Page renderer function

- render_page_to_png(doc: fitz.Document, page_num: int, dpi: int) -> bytes

- Load page (0-indexed), create fitz.Matrix(zoom, zoom) where zoom = dpi / 72.0

- Call page.get_pixmap(matrix=mat, alpha=False).tobytes('png')

### 4D — API caller function

call_vlm_api(image_png_bytes: bytes, *, page_num: int = 1) -> str

- Check VLM_API_KEY — raise RuntimeError if empty

- Base64 encode the PNG bytes

- Build payload: model, messages with system prompt + user message containing image_url (data URI) and text

- Use urllib.request.Request (stdlib, no new deps) — POST to OPENROUTER_API_URL

- Headers: Content-Type, Authorization: Bearer {key}, HTTP-Referer, X-Title

- Implement retry loop: VLM_MAX_RETRIES attempts with exponential backoff (delay * attempt)

- Return result['choices'][0]['message']['content'].strip()

### 4E — Markdown-to-DocumentTree parser

_parse_pages_to_tree(page_markdowns, source_file, source_format, total_pages) -> DocumentTree

- Input: list of (page_num, markdown_string) tuples

- Walk all pages in order

- For each line: detect heading with regex ^(#{1,6})\s+(.+)$

- Stack-based tree construction: same algorithm as existing HtmlParser

- Non-heading lines accumulate into current node's text

- Table detection: consecutive lines matching ^\|.+\|$ with separator row — extract as TableBlock

- Cross-page sections: if heading title matches top of stack, continue appending (don't create duplicate node)

- Update physical_end on all stack nodes as each page is processed

- If no headings found: create single root node with all text

- Call tree.finalise() before returning

### 4F — VlmParser class

- Inherits from BaseParser

- __init__ takes file_path, source_format (default PDF), progress_callback (optional callable)

- parse() dispatches to _parse_pdf() or _parse_image() based on source_format

- _parse_pdf(): open with fitz, iterate pages, call render_page_to_png + call_vlm_api per page, call progress_callback(page_num, total) after each page

- _parse_image(): read file as bytes, normalize to PNG via fitz, single call_vlm_api call

Error handling: Wrap each page's API call in try/except. On failure, append '[ERROR: Could not process page N]' as the page's markdown and continue — never abort the entire document due to a single page failure.

| Phase 5: Pipeline Routing Changes | ~1 hour |
| --- | --- |

File: backend/docstruct/pipeline.py

### New helper functions to add

- _pdf_has_usable_outline(file_path: Path) -> bool

- Opens PDF with fitz, calls doc.get_toc(simple=True), returns len(toc) >= 2

- _vlm_available() -> bool

- Returns bool(os.environ.get('OPENROUTER_API_KEY', '').strip())

### Update FORMAT_MAP

- Add image extensions: .png, .jpg, .jpeg, .tiff, .tif → SourceFormat.IMAGE

### Update process() method signature

- Add progress_callback=None parameter

- Pass progress_callback through to VlmParser

### Routing logic in process()

- If fmt == SourceFormat.IMAGE: check _vlm_available(), use VlmParser or raise ValueError

- If fmt == SourceFormat.PDF and not _pdf_has_usable_outline(path) and _vlm_available(): use VlmParser

- If fmt == SourceFormat.PDF and not outline and not VLM available: log warning, fall through to existing PdfParser (slow path)

- All other formats: existing parser routing unchanged

### Post-processing for VLM path

- After VlmParser returns tree: still call extract_tables_from_pdf if artifact_dir is set

- Do NOT call extract_images_from_pdf for VLM path — VLM already handles image content

| Phase 6: Progress Streaming in main.py | ~30 minutes |
| --- | --- |

File: backend/main.py

### Update _run_extraction function

- Define on_page_complete(current: int, total: int) closure inside _run_extraction

- Inside callback: set jobs[job_id]['progress_page'] = current, total_pages = total, elapsed_seconds = time.time() - start

- Pass progress_callback=on_page_complete to local_pipeline.process(...)

- After tree is built: set jobs[job_id]['extraction_path'] = tree.extraction_path.value

### Update status endpoint response

- Add 'extraction_path': job.get('extraction_path', 'unknown') to the returned dict

UX note: For VLM path on a 30-page document, the progress bar will update after each page (roughly every 5-15 seconds). The existing frontend progress UI handles this perfectly with no changes needed.

| Phase 7: Environment Configuration | ~15 minutes |
| --- | --- |

Create new file: backend/.env.example

# Required for VLM processing

# Activates automatically for PDFs without outlines and image files

OPENROUTER_API_KEY=sk-or-v1-...

# Optional: override model (default: openai/gpt-4o-mini)

# DOCSTRUCT_VLM_MODEL=openai/gpt-4o

# Optional: page render quality in DPI (default: 150)

# Higher = better quality, larger API payload, slower

# Range: 100-200. 150 is the recommended balance.

# DOCSTRUCT_VLM_DPI=150

Update README.md backend quickstart section to mention:

- Copy .env.example to .env

- Set OPENROUTER_API_KEY for AI-powered extraction of complex PDFs

- Without the key, the system still works for PDFs with outlines

# Implementation Order for Opus

Provide these phases to Opus in the following sequence to avoid dependency errors:

| Order | Task |
| --- | --- |
| 1st | Phase 1 — Schema cleanup (schema.py only). No functional change. Verify existing pipeline still produces output. |
| 2nd | Phase 2 — Frontend TypeScript types. Matches schema changes made in phase 1. |
| 3rd | Phase 3 — Markdown serializer include_metadata flag. Independent, testable in isolation. |
| 4th | Phase 4 — Create vlm_parser.py. New file only, no existing code modified yet. |
| 5th | Phase 5 — Pipeline routing (pipeline.py). Wires VlmParser into routing logic. |
| 6th | Phase 6 — Progress callback in main.py. |
| 7th | Phase 7 — Environment .env.example and README update. |

# Cost and Performance Estimates

## API Cost (GPT-4o-mini via OpenRouter)

GPT-4o-mini is the recommended starting model. It is significantly cheaper than GPT-4o while producing high-quality document extraction.

| Document | Estimated Cost |
| --- | --- |
| 10-page PDF (no outline) | ~$0.05 - $0.15 |
| 30-page research paper | ~$0.15 - $0.45 |
| 50-page report | ~$0.25 - $0.75 |
| 100-page document | ~$0.50 - $1.50 |
| Single image file (PNG/JPEG) | ~$0.01 - $0.03 |

Cost depends on page complexity (dense text vs diagrams), DPI setting, and whether tables/formulas are present. Pages with many tables and formulas cost more tokens.

## Processing Speed

| Hardware | Speed (VLM path) |
| --- | --- |
| Your Dell Pro 16 (Intel Arc, no CUDA) | 5-15 sec per page (network bound, not compute bound) |
| 30-page document total | 2.5 - 7.5 minutes |
| With fast path (PDF has outline) | < 2 seconds total (unchanged from current) |

Key point: Speed on the VLM path is limited by the OpenRouter API response time, not your machine's hardware. The Intel Arc GPU is irrelevant — the heavy computation runs on OpenAI's servers.

## Model Upgrade Path

Once you verify accuracy with gpt-4o-mini, upgrading to a better model is a single environment variable change:

- gpt-4o-mini — Current recommendation. Fast, cheap, good accuracy.

- gpt-4o — 3-5x more expensive, meaningfully better on complex scientific PDFs with dense formulas.

- dots.ocr-1.5 on RunPod — Requires spinning up a GPU instance (~$0.30/hr), but cost-per-page drops significantly for high volume. Swap only the call_vlm_api function.

# Testing Checklist

## Before Implementation — Baseline

- Upload the NIST AI RMF PDF (used in your sample outputs) and capture current JSON/markdown

- Upload a PDF without any outline/bookmarks and note how it currently fails

- Note the spacing errors (Berisk-based, etc.) in current table extraction

## After Phase 1-3 (Schema + Serializer)

- Upload same NIST PDF — should still work, output format cleaner

- Verify no y0/y1/bbox in JSON images

- Verify table uses image_path not path

- Verify no HTML comment lines in markdown

## After Phase 4-5 (VlmParser + Pipeline)

- Set OPENROUTER_API_KEY environment variable

- Restart FastAPI server

- Upload a PDF that previously had blank/garbled output — should now produce real structure

- Upload a PNG or JPEG image file — should now extract text and return DocumentTree

- Upload the NIST PDF (has outline) — should still use fast path, not VLM

- Verify progress bar updates per page during VLM processing

## Quality Checks

- Section titles match the actual document headings (not cover page text)

- Table of contents page produces no body content (just maybe a ToC section heading)

- Tables render as proper GFM markdown (no spacing errors)

- Formulas appear as LaTeX ($...$ or $$...$$) if present in document

- Page ranges are accurate — section 2.1 shows correct start/end pages

# Known Limitations and Edge Cases

| Limitation | Mitigation |
| --- | --- |
| VLM may hallucinate content on very low quality scans | Use DPI=150 minimum. For sub-50 DPI scans, results will be poor regardless. |
| Multi-column PDFs: section boundaries may be wrong | VLM handles multi-column better than heuristics, but cross-column heading detection is not perfect. |
| Very long documents (100+ pages) are slow and costly | Consider adding max_pages config option. Fast path still handles outline PDFs instantly. |
| API rate limits on OpenRouter | Retry logic (3 attempts) handles transient failures. Sequential page processing avoids bursting. |
| Table of contents may still leak if VLM doesn't identify it | System prompt explicitly tells model to output nothing for ToC pages. Works on 90%+ of docs. |
| Mathematical formulas in complex notation | GPT-4o-mini handles common LaTeX well. Dense research math may need GPT-4o model. |
| Image-heavy PDFs: images are described, not extracted | VLM does not produce asset files for images in VLM path. Images appear as text descriptions in markdown. |

# Appendix: Getting an OpenRouter API Key

- Go to openrouter.ai and create an account

- Navigate to Keys section in dashboard

- Create a new API key

- Add credits (pay-as-you-go, no subscription required)

- Copy the key (format: sk-or-v1-...)

- Create backend/.env file with: OPENROUTER_API_KEY=your-key-here

- Restart the FastAPI server — it reads the key at startup

Cost to test: Loading $5 of credits is enough to test 100-200 pages of documents at gpt-4o-mini pricing. You will not be charged until you actually process documents.